AAAI 2027 Sprint — Calendar Reminders

Period: 2026-06-30 → 2026-07-28
Project: PrecedentGuard
Purpose: Cross-device backup of CronCreate-scheduled check-ins.

How to Use This File

This is a manual calendar list. Import these 9 events into your phone/laptop calendar app as a backup to the Claude Code CronCreate jobs.

Quick Import (recommended)

Copy the .ics block at the end into a file precedentguard_sprint.ics and double-click it. Most calendar apps (Google Calendar, Outlook, Apple Calendar) auto-import.

Manual Import (fallback)

Create each event by hand using the table below.

9 Check-In Events

| # | Date | Time | Type | Title | Action Required |
| --- | --- | --- | --- | --- | --- |
| 1 | Tue Jul 1, 2026 | 18:07 | Day 1 EOD | PG Sprint — Day 1 EOD review | Check proof skeleton progress; resolve TODO/VERIFY |
| 2 | Fri Jul 4, 2026 | 17:53 | 🚨 Gate α | PG Sprint — GATE α (Theory Freeze) | BLOCKING: theorems + min impl + Related Work |
| 3 | Tue Jul 8, 2026 | 18:11 | Pulse | PG Sprint — Week 2 mid pulse | Light: baseline impl progress |
| 4 | Fri Jul 11, 2026 | 17:48 | 🚨 Gate β | PG Sprint — GATE β (Certificate) | BLOCKING: certificate validity on dev set |
| 5 | Tue Jul 15, 2026 | 18:13 | Pulse | PG Sprint — Week 3 mid pulse | Light: 3 benchmark suite progress |
| 6 | Fri Jul 18, 2026 | 17:51 | 🚨 Gate γ | PG Sprint — GATE γ (Freeze) | BLOCKING: tables/figures frozen |
| 7 | Mon Jul 21, 2026 | 10:23 | 🛑 Abstract | PG Sprint — ABSTRACT due 17:00 | SUBMIT BY 16:00; AAAI abstract deadline |
| 8 | Sun Jul 27, 2026 | 18:09 | Final review | PG Sprint — Final review | Red-team integration; final audit |
| 9 | Mon Jul 28, 2026 | 09:17 | 🛑 Paper | PG Sprint — PAPER due 17:00 | SUBMIT BY 12:00; AAAI paper deadline |

Stop-Loss Decision Rules (memorize)

| Gate | If FAIL → |
| --- | --- |
| Gate α | STOP sprint → NeurIPS 2027 (May 2027 deadline) — lose 5 days |
| Gate β | STOP sprint → NeurIPS 2027 — lose 12 days |
| Gate γ | Cut content → ICLR 2028 (Sep 2026 deadline) — lose 19 days, still feasible |

Iron rule: No soldiering through a failed gate.

.ics Calendar Block (copy/paste to file precedentguard_sprint.ics)

BEGIN:VCALENDAR    
    VERSION:2.0    
    PRODID:-//PrecedentGuard//AAAI2027 Sprint//EN    
    CALSCALE:GREGORIAN    
         
    BEGIN:VEVENT    
    UID:pg-sprint-001@local    
    DTSTAMP:20260630T120000Z    
    DTSTART:20260701T180700    
    DTEND:20260701T182700    
    SUMMARY:PG Sprint — Day 1 EOD review    
    DESCRIPTION:Check proof skeleton compile + 4 results elaboration progress. Resolve TODO/VERIFY markers.    
    END:VEVENT    
         
    BEGIN:VEVENT    
    UID:pg-sprint-002@local    
    DTSTAMP:20260630T120000Z    
    DTSTART:20260704T175300    
    DTEND:20260704T181300    
    SUMMARY:PG Sprint — 🚨 GATE α (Theory Freeze)    
    DESCRIPTION:BLOCKING gate. Criteria: all 4 proofs verified + min impl runs + Related Work updated. FAIL → STOP → NeurIPS 2027.    
    END:VEVENT    
         
    BEGIN:VEVENT    
    UID:pg-sprint-003@local    
    DTSTAMP:20260630T120000Z    
    DTSTART:20260708T181100    
    DTEND:20260708T183100    
    SUMMARY:PG Sprint — Week 2 mid pulse    
    DESCRIPTION:Light check-in. Baseline implementation progress (target: 5+/8 baselines running).    
    END:VEVENT    
         
    BEGIN:VEVENT    
    UID:pg-sprint-004@local    
    DTSTAMP:20260630T120000Z    
    DTSTART:20260711T174800    
    DTEND:20260711T180800    
    SUMMARY:PG Sprint — 🚨 GATE β (Certificate Validity)    
    DESCRIPTION:BLOCKING gate. Criteria: certificate valid on dev set (≥4/5 seeds), all 8 baselines complete, 4 trust variants compared. FAIL → STOP → NeurIPS 2027.    
    END:VEVENT    
         
    BEGIN:VEVENT    
    UID:pg-sprint-005@local    
    DTSTAMP:20260630T120000Z    
    DTSTART:20260715T181300    
    DTEND:20260715T183300    
    SUMMARY:PG Sprint — Week 3 mid pulse    
    DESCRIPTION:Light check-in. 3 benchmark suite progress. Triage decision if 2+ suites incomplete.    
    END:VEVENT    
         
    BEGIN:VEVENT    
    UID:pg-sprint-006@local    
    DTSTAMP:20260630T120000Z    
    DTSTART:20260718T175100    
    DTEND:20260718T181100    
    SUMMARY:PG Sprint — 🚨 GATE γ (Tables/Figures Freeze)    
    DESCRIPTION:BLOCKING gate. Criteria: 3 suites complete, adaptive attack done, all 4 figures + 3 tables frozen, 7-page narrative drafted. FAIL → cut content + ICLR 2028.    
    END:VEVENT    
         
    BEGIN:VEVENT    
    UID:pg-sprint-007@local    
    DTSTAMP:20260630T120000Z    
    DTSTART:20260721T102300    
    DTEND:20260721T104300    
    SUMMARY:PG Sprint — 🛑 AAAI Abstract due 17:00    
    DESCRIPTION:Submit by 16:00 (NOT 16:59). Verify all numerical claims against logged experiments.    
    END:VEVENT    
         
    BEGIN:VEVENT    
    UID:pg-sprint-008@local    
    DTSTAMP:20260630T120000Z    
    DTSTART:20260727T180900    
    DTEND:20260727T182900    
    SUMMARY:PG Sprint — Final review (eve of submission)    
    DESCRIPTION:Red-team feedback integrated, DOI/arXiv verified, LaTeX compiles cleanly, repro checklist done. Lock tomorrow submission target = noon.    
    END:VEVENT    
         
    BEGIN:VEVENT    
    UID:pg-sprint-009@local    
    DTSTAMP:20260630T120000Z    
    DTSTART:20260728T091700    
    DTEND:20260728T093700    
    SUMMARY:PG Sprint — 🛑 AAAI Paper due 17:00    
    DESCRIPTION:Submit by 12:00 noon (NOT 16:59). AAAI portal historically congests in final hour. Final PDF + supplementary packaged.    
    END:VEVENT    
         
    END:VCALENDAR

What to do at each event

Day 1 EOD (Jul 1) — Day 1 review

Open precedentguard_theorems_v0.2_skeleton.tex. Confirm:

- File compiles

- Read through 4 results

- All TODOs and VERIFYs noted

Gate α (Jul 4) — BLOCKING

Open Sprint_Dashboard_4Week_AAAI27.md § Gate α. If all 3 criteria PASS, post a 1-sentence confirmation. If any FAILS, follow stop-loss protocol immediately.

Week 2 Pulse (Jul 8) — Light

Quick status check: baselines running? Suite construction on schedule?

Gate β (Jul 11) — BLOCKING

Certificate validity is the load-bearing test. If empirical exceeds predicted bound on dev set, the theory needs adjustment — and there is no time. Stop-loss to NeurIPS 2027.

Week 3 Pulse (Jul 15) — Light

If 2+ suites incomplete, triage immediately (cut Suite C).

Gate γ (Jul 18) — BLOCKING

Tables and figures must be frozen by EOD. Any "almost done" item is NOT done.

Abstract Day (Jul 21) — SUBMIT BY 16:00

Hard wall. Do not wait. Submit at 16:00 sharp.

Final Review (Jul 27)

The night-before checklist. Integrate all red-team feedback. Verify every citation.

Submission Day (Jul 28) — SUBMIT BY 12:00

Hard wall. Submit at noon. AAAI portal congests in final hour every year.

Failure recovery

If you miss a Claude Code CronCreate ping (because Claude is closed), the calendar entry in your phone will still fire. That's the point of dual backup.

If you miss BOTH backups, the next time you open Claude Code, the missed durable jobs will be surfaced for catch-up. But by then time has been lost — set the calendar right now, before closing this file.

Calendar file version: v1.0
Generated: 2026-06-30 evening
Coverage: 9 check-ins over 28 days
Average cadence: every 3.1 days

AAAI 2027 迭代周期 —— 日程提醒表

周期：2026-06-30 至 2026-07-28 项目：PrecedentGuard（前置防护系统） 用途：定时任务工具 CronCreate 创建的巡检任务跨设备备份

本文件使用说明

本文档为手动日程清单，内含 9 项日程事件，可导入手机 / 电脑日历应用，作为 Claude Code 中 CronCreate 定时任务的备用提醒。

快速导入（推荐）

复制文末完整.ics 代码块，保存为precedentguard_sprint.ics文件后双击打开，谷歌日历、Outlook、苹果日历等主流日历软件均可一键自动导入。

手动录入（备用方案）

根据下方表格，手动逐条创建日程事件。

9 项巡检日程总表

表格

| 序号 | 日期 | 时间 | 类型 | 日程标题 | 需完成事项 |
| --- | --- | --- | --- | --- | --- |
| 1 | 2026 年 7 月 1 日 周二 | 18:07 | 第一日下班复盘 | PG 迭代周期 —— 第 1 日下班评审 | 核对证明框架进度；梳理待办 / 待验证标记 |
| 2 | 2026 年 7 月 4 日 周五 | 17:53 | 🚨 阶段关口 α | PG 迭代周期 ——α 关口（理论定稿） | 硬性节点：全部定理、最小可用实现、相关工作综述完成 |
| 3 | 2026 年 7 月 8 日 周二 | 18:11 | 进度轻巡检 | PG 迭代周期 —— 第二周中期进度同步 | 简易同步：基准模型实现进度 |
| 4 | 2026 年 7 月 11 日 周五 | 17:48 | 🚨 阶段关口 β | PG 迭代周期 ——β 关口（证书有效性） | 硬性节点：开发集下证书验证全部通过 |
| 5 | 2026 年 7 月 15 日 周二 | 18:13 | 进度轻巡检 | PG 迭代周期 —— 第三周中期进度同步 | 简易同步：3 套基准测试套件开发进度 |
| 6 | 2026 年 7 月 18 日 周五 | 17:51 | 🚨 阶段关口 γ | PG 迭代周期 ——γ 关口（图表定稿） | 硬性节点：所有表格、图表冻结不再修改 |
| 7 | 2026 年 7 月 21 日 周一 | 10:23 | 🛑 摘要截止 | PG 迭代周期 —— 摘要 17 点截止 | 16 点前完成提交；AAAI 会议摘要提交截止日 |
| 8 | 2026 年 7 月 27 日 周日 | 18:09 | 终稿评审 | PG 迭代周期 —— 终稿整体审核 | 整合红蓝对抗测试反馈；全流程最终核查 |
| 9 | 2026 年 7 月 28 日 周一 | 09:17 | 🛑 论文截止 | PG 迭代周期 —— 论文 17 点截止 | 12 点前完成提交；AAAI 论文提交截止日 |

止损判定规则（务必熟记）

表格

| 关口 | 未达标处置方案 |
| --- | --- |
| α 关口 | 直接终止本次迭代，转投 2027 年 NeurIPS（2027 年 5 月截止），工期损失 5 天 |
| β 关口 | 直接终止本次迭代，转投 2027 年 NeurIPS，工期损失 12 天 |
| γ 关口 | 删减论文内容，转投 2028 年 ICLR（2026 年 9 月截止），工期损失 19 天，方案仍具备可行性 |

铁则：任一关口未达标，不得强行推进迭代。

.ics 日历导入代码块（复制粘贴保存为 precedentguard_sprint.ics 文件）

plaintext

BEGIN:VCALENDAR

VERSION:2.0

PRODID:-//PrecedentGuard//AAAI2027 Sprint//EN

CALSCALE:GREGORIAN

BEGIN:VEVENT

UID:pg-sprint-001@local

DTSTAMP:20260630T120000Z

DTSTART:20260701T180700

DTEND:20260701T182700

SUMMARY:PG迭代周期——第1日下班评审

DESCRIPTION:检查证明框架编译状态，梳理4项实验结果完善进度，清理所有待办、待验证标记。

END:VEVENT

BEGIN:VEVENT

UID:pg-sprint-002@local

DTSTAMP:20260630T120000Z

DTSTART:20260704T175300

DTEND:20260704T181300

SUMMARY:PG迭代周期——🚨 α关口（理论定稿）

DESCRIPTION:硬性节点。验收标准：4套证明全部校验通过、最小可用实现可运行、相关工作综述更新完毕。未达标则终止迭代，转投2027 NeurIPS。

END:VEVENT

BEGIN:VEVENT

UID:pg-sprint-003@local

DTSTAMP:20260630T120000Z

DTSTART:20260708T181100

DTEND:20260708T183100

SUMMARY:PG迭代周期——第二周中期进度同步

DESCRIPTION:简易进度同步。基准模型开发进度目标：8套基准中至少5套可正常运行。

END:VEVENT

BEGIN:VEVENT

UID:pg-sprint-004@local

DTSTAMP:20260630T120000Z

DTSTART:20260711T174800

DTEND:20260711T180800

SUMMARY:PG迭代周期——🚨 β关口（证书有效性校验）

DESCRIPTION:硬性节点。验收标准：开发集5组随机种子中至少4组证书校验有效、8套基准全部完成、4类可信对比实验全部跑完。未达标则终止迭代，转投2027 NeurIPS。

END:VEVENT

BEGIN:VEVENT

UID:pg-sprint-005@local

DTSTAMP:20260630T120000Z

DTSTART:20260715T181300

DTEND:20260715T183300

SUMMARY:PG迭代周期——第三周中期进度同步

DESCRIPTION:简易进度同步。同步3套基准测试套件开发进度；若2套及以上套件未完成，立即启动方案裁剪。

END:VEVENT

BEGIN:VEVENT

UID:pg-sprint-006@local

DTSTAMP:20260630T120000Z

DTSTART:20260718T175100

DTEND:20260718T181100

SUMMARY:PG迭代周期——🚨 γ关口（图表定稿）

DESCRIPTION:硬性节点。验收标准：3套测试套件全部完工、自适应攻击实验完成、4张图表+3张数据表全部定稿、7页论文正文初稿撰写完毕。未达标则删减内容，转投2028 ICLR。

END:VEVENT

BEGIN:VEVENT

UID:pg-sprint-007@local

DTSTAMP:20260630T120000Z

DTSTART:20260721T102300

DTEND:20260721T104300

SUMMARY:PG迭代周期——🛑 AAAI摘要17点截止

DESCRIPTION:务必16点前提交，不可卡点16:59。核对所有数值结论与实验日志保持一致。

END:VEVENT

BEGIN:VEVENT

UID:pg-sprint-008@local

DTSTAMP:20260630T120000Z

DTSTART:20260727T180900

DTEND:20260727T182900

SUMMARY:PG迭代周期——提交前终稿审核

DESCRIPTION:整合红蓝对抗全部反馈，核验DOI与arXiv预印本信息，确保LaTeX文档无编译报错，完成复现检查清单。锁定次日中午为论文提交时间。

END:VEVENT

BEGIN:VEVENT

UID:pg-sprint-009@local

DTSTAMP:20260630T120000Z

DTSTART:20260728T091700

DTEND:20260728T093700

SUMMARY:PG迭代周期——🛑 AAAI论文17点截止

DESCRIPTION:中午12点前完成提交，切勿卡点16:59。历年AAAI投稿平台截止前一小时极易拥堵。打包终稿PDF与全部补充材料。

END:VEVENT

END:VCALENDAR

各节点详细工作要求

7 月 1 日 首日下班复盘

打开precedentguard_theorems_v0.2_skeleton.tex文件，完成以下核查：

- 文件可正常编译

- 通读 4 项核心实验结果

- 完整记录所有待办、待验证标记

7 月 4 日 α 关口（硬性阻断节点）

打开文档《4 周 AAAI27 迭代看板.md》中 α 关口章节。三项验收标准全部通过，发送一句确认通知；任意一项不达标，立刻执行止损流程。

7 月 8 日 第二周轻量巡检

快速同步进度：基准模型是否正常运行？测试套件开发是否按计划推进？

7 月 11 日 β 关口（硬性阻断节点）

证书有效性是整套理论的核心支撑。若开发集实验结果超出理论推导上界，说明理论存在缺陷，且无充足工期修正，需执行止损，转投 2027 NeurIPS。

7 月 15 日 第三周轻量巡检

若 2 套及以上测试套件未完成，立刻裁剪方案（直接砍掉 C 套件）。

7 月 18 日 γ 关口（硬性阻断节点）

当日下班前所有图表必须定稿，不存在 “差一点完成” 的折中方案。

7 月 21 日 摘要提交日（16 点硬性截止）

严格卡点，禁止拖延，16 点准时提交。

7 月 27 日 终稿整体审核

提交前一日全项核查：整合全部红蓝对抗反馈，逐条核对所有参考文献。

7 月 28 日 论文提交日（12 点硬性截止）

中午 12 点前完成提交。每年 AAAI 投稿平台截止前一小时都会出现服务器拥堵。

漏提醒补救方案

若关闭 Claude 软件，导致 CronCreate 定时提醒未弹出，手机日历内的日程提醒仍会正常触发 —— 双备份机制的核心作用正在于此。

若两套提醒均错过，下次打开 Claude Code 时，系统会展示遗漏的定时任务供你补做；但届时已损失工期，请立刻导入日历，不要关闭本文件。

文档版本信息

日历文件版本：v1.0 生成时间：2026 年 6 月 30 日晚间 覆盖范围：28 天内共 9 次巡检 平均巡检间隔：约 3.1 天

术语注释

- Sprint：研发迭代周期

- Gate：项目关键验收关口

- Pulse：轻量进度同步会

- Red-team：红蓝对抗测试（同行交叉评审）

- Stop-Loss：项目止损预案

- .ics：通用日历标准导入文件格式

- LaTeX：学术论文标准排版工具